# instruct Roadmap

Last updated: 2026-02-22

## Current State

MVP scaffold is implemented and passes local tests.

Bidirectional CLI exists:

Core model, style-map precedence, warnings, strict mode, and JSON reports are in place.

CI/release/homebrew scaffolding exists but release metadata is not finalized.

Release plan is now to push through all P1 and likely P2 work before publishing v0.1.0.

instruct md2docx ...

instruct docx2md ...

## Definition of Done for v0.1.0

Reliable conversion for MVP-supported structures: headings, paragraphs, lists, tables, links, blockquotes, code blocks, images.

Stable warning behavior with documented codes.

Cross-platform build + test matrix green on macOS, Linux, Windows.

Release artifacts published and install flow validated (including Homebrew).

User-facing docs sufficient for first external users.

P0 is fully complete, P1 is complete, and P2 is driven as far as feasible pre-release (remaining items can roll to v0.1.x).

## Priority Lanes

P0: hard release gate for v0.1.0.

P1: planned for completion before v0.1.0.

P2: stretch scope likely to be pulled into v0.1.0 where feasible; remaining items roll forward.

## Phase 1: Reliability Hardening (P0)

[x] Create fixture corpus under fixtures/md and fixtures/docx for all in-scope structures.

[x] Add golden tests for md -> docx structure expectations.

[x] Add golden tests for docx -> md markdown expectations.

[x] Add round-trip tests for:

[x] Add explicit failure tests:

[x] Lock warning code catalog in docs and tests.

[x] Improve parse/write determinism (stable ordering where applicable).

[x] md -> docx -> md

[x] docx -> md -> docx

[x] corrupt docx

[x] missing media

[x] invalid style map

[x] invalid template path

[x] unsupported feature warnings

## Phase 2: Fidelity and Edge Cases (P0)

[x] Improve table handling for uneven rows and empty cells.

[x] Improve list fidelity for mixed ordered/unordered transitions.

[x] Improve inline formatting edge cases (nested emphasis/strong/code/link combinations).

[x] Preserve/normalize hard and soft line breaks predictably.

[x] Improve image handling:

[x] Validate .dotx template integration with fallback behavior.

[x] explicit behavior for absolute vs relative paths

[x] clearer remote image warning messages

[x] enforce offline-by-default in tests

## Phase 3: CLI and Config UX (P0)

[x] Expand --help examples for both commands.

[x] Add config examples for .instruct.yml in docs.

[x] Add style-map examples (YAML + JSON) in docs.

[x] Add --strict behavior examples and CI integration guidance.

[x] Add machine-readable report schema documentation.

## Phase 4: Release Readiness (P0)

[x] Finalize project metadata:

[ ] Validate GitHub Actions release workflow end-to-end on a prerelease tag.

[x] Add smoke tests for published binaries on macOS/Linux/Windows.

[x] Add install docs for:

[x] replace OWNER placeholders

[x] add Homebrew sha256 values per artifact

[x] binary download

[x] Homebrew tap

## Phase 5: Pre-Release Enhancements (P1)

[x] Add batch conversion mode (--glob or directory input) while keeping single-file mode default.

[x] Simplify CLI interface significantly. Take inspiration from great CLI apps like Codex

[ ] Add configs

[ ] Add ability to enter passwords for protected documents

[ ] Add config profiles for common use cases (e.g., academic, technical, business)

[ ] Add compatibility mode flags (for example, stricter markdown output for docs platforms).

[ ] Simplify CLI usage with config profiles and short command aliases so common permission-related flags/defaults (for example, remote image policy, strict mode, template/style-map paths) do not need to be repeated.

[ ] Improve style-map validation with actionable error diagnostics.

[x] Improve heading-style fidelity in md2docx: preserve Markdown heading levels h1-h6 as distinct DOCX heading styles (or configurable mappings) instead of collapsing h4-h6.

[ ] Native Word equation support for bidirectional md <-> docx, including configurable equation style mapping so users do not need manual Insert Equation restyling (for example, statistical-method appendices).

[ ] Add performance benchmark suite for large documents.

[ ] Add regression test pack from real-world anonymized docs.

[ ] Publish v0.1.0 and changelog.

## Phase 6: Stretch Pre-Release Scope (P2)

[ ] Footnotes/endnotes.

[ ] Headers/footers/page breaks.

[ ] Better TOC/section handling.

[ ] Comment/track-changes awareness (at least warning-grade support).

[ ] Optional plugin/provider architecture for custom mappings.

## Suggested Weekly Cadence

Monday: plan and lock weekly target tasks.

Midweek: conversion fidelity and tests first, docs second.

Friday: release-health check (CI status, unresolved P0 issues, risk log update).

## Task Tracking Conventions

Use GitHub issues with labels:

Use milestone v0.1.0 for all open P0 and in-scope P1/P2 tasks targeted for the release.

Keep this file updated when:

roadmap:P0, roadmap:P1, roadmap:P2

area:cli, area:core, area:md, area:docx, area:release, area:docs

a phase starts

a phase completes

priorities change

## Immediate Next 10 Tasks

[x] Add fixture directories and first 10 canonical samples.

[x] Add golden test harness helper utilities.

[x] Add strict-mode integration test for warning exit code 2.

[x] Add invalid-style-map integration test.

[x] Add invalid-template integration test.

[x] Add missing-media integration test.

[x] Add docs for JSON report schema and sample output.

[x] Finalize release workflow placeholders.

[x] Draft CHANGELOG.md and release template.

[ ] Create GitHub issues for all P0 checkboxes.